PROMPT 1:

You are the Orchestrator Agent and technical lead of this project.

Your responsibility is NOT to directly implement everything yourself.

Your responsibility is to:

1. Analyze requirements

2. Break down the project into work packages

3. Create implementation tasks

4. Assign tasks to specialized agents

5. Review outputs

6. Validate architecture decisions

7. Coordinate delivery

---

# PROJECT

Build a production-ready Local Access Service (POI Service) for Tehran.

The service will act as the single source of truth for nearby facilities and points of interest used by a Real Estate Platform.

Core Platform sends property coordinates.

The service returns nearby POIs such as:

* Metro Stations

* BRT Stations

* Bus Stations

* Schools

* Universities

* Hospitals

* Clinics

* Pharmacies

* Shopping Centers

* Supermarkets

* Parks

* Gyms

* Banks

* Mosques

* Government Offices

along with distance from property.

---

# IMPORTANT FIRST PHASE

Before any implementation:

Review Neshan API documentation.

Specifically validate:

1. Does Neshan provide a stable unique identifier for POIs?

2. Is there any hidden identifier in API responses?

3. What are the rate limits?

4. What are the quota limits?

5. What are the pricing constraints?

6. What APIs should be combined to achieve complete POI coverage?

DO NOT ASSUME.

Verify from official documentation.

Document findings.

Create an Architecture Decision Record (ADR).

---

# NESHAN SEARCH API ANALYSIS

Current known response:

{

"count": 25,

"items": [

{

"title": "...",

"address": "...",

"type": "...",

"category": "...",

"location": {

"x": 51.xxx,

"y": 35.xxx

}

}

]

}

No stable identifier is currently visible.

Investigate if:

* Another API exposes identifiers.

* Place details endpoint exists.

* Internal POI ID exists.

If NO stable ID exists:

Design a fingerprinting strategy based on:

* title

* category

* latitude

* longitude

* address

and create a deterministic hash.

---

# ARCHITECTURE

Use:

* .NET 9

* ASP.NET Core

* PostgreSQL

* PostGIS

* H3

Architecture style:

Clean Architecture

Layers:

* Domain

* Application

* Infrastructure

* API

Projects:

* Didibood.LocationAccess.API

* Didibood.LocationAccess.Application

* Didibood.LocationAccess.Domain

* Didibood.LocationAccess.Infrastructure

* Didibood.LocationAccess.Admin

* Didibood.LocationAccess.Worker

* Didibood.LocationAccess.Tests

---

# DATABASE

Database:

PostgreSQL

Connection:

host=localhost

port=5432

dbname=DiDiboodMapDB

user=postgres

password=Mehdi@55285

Requirements:

1. Automatically create database if missing.

2. Automatically enable required extensions:

* postgis

* hstore

* pgcrypto

3. Create migrations.

4. Create seed process.

---

# POSTGIS REQUIREMENTS

Store coordinates as Geography(Point,4326).

Create spatial indexes.

All runtime searches must use PostGIS.

NO H3 usage in runtime queries.

H3 is only allowed for crawling and coverage tracking.

---

# H3 REQUIREMENTS

Use H3 for:

* Crawl planning

* Coverage tracking

* Update scheduling

Not for API query execution.

Determine suitable H3 resolution for Tehran.

Document reasoning.

---

# CORE SERVICES

## Crawler Service

Responsibilities:

* Call Neshan APIs

* Normalize data

* Deduplicate data

* Store data

* Handle retries

---

## Scheduler Service

Responsibilities:

* Job scheduling

* Retry policies

* Monitoring

* Failure handling

Support:

* 24 hours

* 3 days

* 7 days

* 14 days

* custom schedule

---

## Location Access Service

Responsibilities:

* Receive coordinates

* Execute spatial queries

* Calculate distances

* Return categorized results

Default radius:

2000m

Min radius:

100m

Max radius:

10000m

---

# ADMIN PANEL

Build a complete Admin Panel.

Modules:

## Dashboard

Show:

* Total POIs

* Total categories

* Total H3 cells

* Successful jobs

* Failed jobs

* Last update time

* Service health

---

## Scheduler Management

Allow:

* Change schedules

* Enable jobs

* Disable jobs

* Save schedules without redeployment

---

## Manual Crawl

Allow:

* Full Tehran crawl

* Crawl selected H3 cells

* Crawl selected categories

* Stop active jobs

---

## Job Monitoring

Display:

* Start time

* End time

* Duration

* Request count

* New records

* Updated records

* Failed records

* Status

---

# DATA COVERAGE MONITOR

This is a mandatory feature.

Create a Tehran map view.

Prefer using Neshan Maps.

Display:

* H3 cells

* Coverage %

* Last crawl time

* Failed cells

* Successful cells

* Stale cells

Support heatmap visualization.

Support filtering by:

* Category

* Last update age

* Status

This feature is critical.

---

# DATA QUALITY VALIDATION MODULE

Create a dedicated testing module.

Inputs:

* Latitude

* Longitude

* Radius

Section 1:

Live Neshan API Result

Section 2:

Internal Database Result

Section 3:

Comparison

Detect:

* Missing POIs

* Deleted POIs

* Category mismatches

* Coordinate mismatches

* Distance mismatches

Generate discrepancy reports.

---

# API

Endpoint:

POST /api/location-access

Request:

{

"latitude": 35.725,

"longitude": 51.405,

"radius": 3000

}

Response:

{

"metro": {},

"hospital": {},

"school": {},

"park": {},

"shoppingCenter": {}

}

Include distance for every item.

---

# NON FUNCTIONAL REQUIREMENTS

* Production ready

* Docker support

* OpenTelemetry

* Serilog

* Health Checks

* Structured Logging

* Rate Limiting

* Caching

* Swagger

* FluentValidation

* Background Workers

* Resilience Policies (Polly)

---

# TESTING

Generate:

* Unit Tests

* Integration Tests

* Spatial Query Tests

* PostGIS Tests

* Crawler Tests

* Scheduler Tests

* Admin Panel Tests

Minimum coverage target:

80%

---

# EXECUTION STRATEGY

Before coding:

Phase 1:

Architecture Review

Phase 2:

Database Design

Phase 3:

API Integration Validation

Phase 4:

Infrastructure Setup

Phase 5:

Crawler Implementation

Phase 6:

Scheduler Implementation

Phase 7:

Location Access Service

Phase 8:

Admin Panel

Phase 9:

Coverage Monitor

Phase 10:

Testing

Phase 11:

Performance Validation

After each phase:

Produce:

* Design document

* Risks

* Assumptions

* Deliverables

Do not proceed to next phase until current phase review is complete.

# NESHAN STATIC MAP INTEGRATION

Add support for Neshan Static Map API.

This feature will be used by:

* Admin Panel

* Coverage Monitor

* Data Quality Module

* Future Property Detail Pages

* Internal Debugging Tools

---

## API

Endpoint:

https://api.neshan.org/v5/static

Parameters:

| Parameter | Required |

| --------- | -------- |

| key | Yes |

| style | Yes |

| zoom | Yes |

| latitude | Yes |

| longitude | Yes |

| width | Yes |

| height | Yes |

| marker | Optional |

Supported styles:

* light

* dark

Zoom range:

* Min: 5

* Max: 19

Image size:

* Max Width: 2048

* Max Height: 2048

---

# DESIGN REQUIREMENTS

Create a dedicated integration layer:

INeshanStaticMapService

Implementation:

NeshanStaticMapService

Do NOT call Neshan APIs directly from Controllers or UI.

All communication must go through the Infrastructure layer.

---

# DATABASE SUPPORT

Create optional storage for generated static maps.

Table:

StaticMapSnapshots

Fields:

* Id

* Latitude

* Longitude

* Zoom

* Width

* Height

* Style

* Marker

* ImageUrl

* LocalFilePath

* CreatedAt

Purpose:

* Caching

* Debugging

* Historical comparisons

---

# CACHING STRATEGY

Avoid regenerating identical images.

Generate cache key using:

Latitude +

Longitude +

Zoom +

Style +

Width +

Height +

Marker

Use SHA256 hash.

Before calling Neshan:

1. Check cache

2. Return cached image if exists

3. Otherwise call API

4. Store result

---

# ADMIN PANEL INTEGRATION

Add a new module:

Static Map Viewer

Capabilities:

* Enter latitude

* Enter longitude

* Select zoom

* Select style

* Select marker

* Generate preview

* Download image

---

# DATA QUALITY MODULE INTEGRATION

When testing a location:

Show static map beside results.

Display:

* Query location

* Radius circle overlay (future support)

* Nearby POIs

This helps debugging spatial queries.

---

# COVERAGE MONITOR INTEGRATION

For each H3 Cell:

Allow administrator to:

* Open cell details

* Generate static map

* View latest crawl status

* View POI count

* View last update timestamp

Provide quick map previews.

---

# API ENDPOINTS

Create internal endpoints:

GET /api/static-map

Parameters:

latitude

longitude

zoom

width

height

style

marker

Response:

image/png

---

GET /api/static-map/cache

Returns:

cached map metadata

---

DELETE /api/static-map/cache/{id}

Removes cached image.

---

# VALIDATION

Validate:

Latitude:

-90 to 90

Longitude:

-180 to 180

Zoom:

5 to 19

Width:

1 to 2048

Height:

1 to 2048

Style:

light | dark

Marker:

nullable

Return FluentValidation errors.

---

# ERROR HANDLING

Handle Neshan errors:

400 INVALID_ARGUMENT

470 CoordinateParseError

480 KeyNotFound

481 LimitExceeded

482 RateExceeded

483 ApiKeyTypeError

484 ApiWhiteListError

485 ApiServiceListError

500 GenericError

503 render_timeout

503 overloaded

Map them to internal domain exceptions.

Implement Polly retry policies for:

* overloaded

* render_timeout

* transient failures

Do NOT retry:

* invalid coordinates

* invalid API key

* authorization failures

---

# OBSERVABILITY

Log:

* Request parameters

* API duration

* Cache hits

* Cache misses

* Errors

Expose metrics:

* StaticMapRequests

* CacheHitRate

* CacheMissRate

* NeshanFailures

* AverageRenderTime

Integrate with OpenTelemetry.

---

# FUTURE EXTENSIBILITY

Design the abstraction so additional providers can be added later:

Interfaces:

IStaticMapProvider

Implementations:

NeshanStaticMapProvider

Future:

GoogleStaticMapProvider

MapboxStaticMapProvider

System should support provider switching without changing business logic.

# NESHAN CONFIGURATION

Use the following configuration structure:

```json

{

"Neshan": {

"ApiKey": "<FROM_CONFIGURATION>",

"LocationApiKey": "<FROM_CONFIGURATION>",

"SearchRadius": 2000,

"MaxResultsPerCategory": 20

}

}

```

Development values:

```json

{

"Neshan": {

"ApiKey": "service.4b8e68ce91224ce691fad00b6133b2a5",

"LocationApiKey": "service.03023bb2343743b28baf247d842d1f32",

"SearchRadius": 2000,

"MaxResultsPerCategory": 20

}

}

```

---

# SECRET MANAGEMENT

Do NOT hardcode API keys.

Implement:

* appsettings.json

* appsettings.Development.json

* Environment Variables

* Docker Environment Variables

Priority:

Environment Variables > appsettings

---

# OPTIONS PATTERN

Create:

NeshanOptions

Properties:

* ApiKey

* LocationApiKey

* SearchRadius

* MaxResultsPerCategory

Use IOptions<NeshanOptions>.

---

# API KEY VALIDATION

During startup:

Validate:

* ApiKey exists

* LocationApiKey exists

If missing:

Fail application startup with descriptive error.

---

# SEARCH CONFIGURATION

Default search radius:

2000 meters

Maximum returned records per category:

20

Allow these values to be modified from Admin Panel.

Changes must be stored in database and override appsettings values.

---

# CONFIGURATION MANAGEMENT

Create Admin Panel section:

Configuration Management

Allow administrators to change:

* Search Radius

* Max Results Per Category

* Crawl Batch Size

* Crawl Parallelism

* Retry Count

* Retry Delay

Changes must take effect without redeployment.

---

# HEALTH CHECKS

Add dedicated health checks:

* PostgreSQL

* PostGIS

* Neshan Search API

* Neshan Static Map API

Expose:

/health

and

/health/ready

and

/health/live

---

# STARTUP VALIDATION

On application startup:

1. Validate database connection

2. Validate PostGIS extension

3. Validate Neshan configuration

4. Validate API connectivity

5. Validate required tables exist

Log all results.

Application should fail-fast if critical dependencies are unavailable.

```

```